## Slide 1: Stakeholder
Project Title: Meetup app.
Requirements project.

## Slide 2: Stakeholder 1
Name: Management Board (Sponsor)
Is a product user (yes/no): no
Stakes/ responsibilities:
  Business development decisions (which markets, costs of the project, cost of the product)
  Timeline (duration of the project)
  Approval required in case of changes for product requirements
Requirements (Approver/ Informed/ n.a.): Approver
Influence factor: High

## Slide 3: Stakeholder 2
Name: Customer
Is a product user (yes/no): Yes
Responsibilities:
  User needs
  Features (report issues,…)
  UI definition
  Price he or she is willing to pay
  Participation in usability evaluation (feedback from the customer)
Requirements (Approver/ Informed/ n.a.): n.a.
Influence factor: High

## Slide 4: Stakeholder 3
Name: Developer
Is a product user (yes/no): Yes
Responsibilities:
  Communicate timeline
  Design product - technical requirements
  Understand product requirements
  Iterative communication with product and project management
Requirements (Approver/ Informed/ n.a.): Informed
Influence factor: Medium

## Slide 5: Stakeholder 4
Name: Stock, shareholders/ Investors
Is a product user (yes/no): No
Responsibilities:
  Money to sponsor the project (efforts, scope of the project, timeline)
Requirements (Approver/ Informed/ n.a.): n.a.
Influence factor: Medium

## Slide 6: Stakeholder 5
Name: Product owner
Is a product user (yes/no): No
Responsibilities:
  Mange overall departments.
  Analysis of profit and loss generated by the product.
  Report investors.
Requirements (Approver/ Informed/ n.a.): Approver
Influence factor: High

## Slide 7: Stakeholder 6
Name: Project manager
Is a product user (yes/no): No
Responsibilities:
  Manage team and assign task.
  Report Product owner.
Requirements (Approver/ Informed/ n.a.): Informed
Influence factor: Medium

## Slide 8: Stakeholder 7
Name: Legal department (data protection)
Is a product user (yes/no): No
Responsibilities:
  Suggesting and advising rule and regulations to the product owner.
  Surveillance of the activities as per data protection laws.
Requirements (Approver/ Informed/ n.a.): Informed
Influence factor: High

## Slide 9: Stakeholder Power Grid